Elementor Framework Forge

Specification Changelog

Version 1.0

Author: Jim Roberts

Jim R Forge   |   jimrforge.com

jim@jimrforge.com   |   801-631-4428

252 11th Ave., Salt Lake City, UT 84103

Platform Target: WordPress Plugin (v1)

Future: Windows App / Mac App (architecture must remain portable)

# 1. Purpose

This document records every decision, deviation, or amendment made to the EFF specification during development. It is the authoritative record of how the project has evolved from the base spec documents.

The Changelog takes precedence over base spec files for any item that appears in both. Claude Code must read this document after reading the base specs and apply any amendments found here.

# 2. How to Add an Entry

- Date: ISO date (YYYY-MM-DD)

- Spec file + section: which document and section was affected

- Change: what was decided or changed

- Reason: why the change was made

- Approved by: Jim Roberts (or note if auto-approved during build)

# 3. Changelog Entries

| Date | Spec File / Section | Change | Reason |
| --- | --- | --- | --- |
| 2026-03-09 | EFF-Colors-Spec-V2 §5.1, §9.2 — Color row layout | Color variable row changed from flexbox with fixed widths (swatch 48px, name flex-fill, value 180px, format 90px) to CSS Grid with 4 equal 1fr columns (swatch, name, value, format) plus 8px status dot column and 32px expand column. All four content containers equal size. | Per Jim Roberts direction (Round 7): swatch, name, value, and format should all be the same size. |
| 2026-03-09 | EFF-Spec-UI.docx §10 — Button Standards | Secondary button variant (.eff-btn--secondary) added. Transparent background with 1px border, secondary text color, sm box-shadow. Hover shows hover background, accent border. The previous rule “No gray/ghost secondary buttons — do not use” is superseded. Secondary buttons are now approved for Cancel actions and non-destructive secondary actions. | Phase 2 implementation requires a cancel action in the Commit to Elementor confirmation modal and other secondary actions. Approved: Jim Roberts. |
| 2026-03-09 | EFF-Colors-Spec-V2 §5.2 — Field shadow tokens | Complex multi-layer pit/recess shadow tokens replaced with simpler uniform treatment: outer shadow 0 0 6px rgba(0,0,0,0.12) on swatch only; inner + outer shadow inset 0 0 6px rgba(0,0,0,0.10) + 0 0 6px rgba(0,0,0,0.12) on name/value/format field containers. Swatch has outer shadow only (no inset). | Per Jim Roberts direction (Round 7). Simpler tokens; approved visual style. |
| 2026-03-09 | EFF-Colors-Spec-V2 §4.3 — Category name editing | Category and variable name editing changed from single-click activation to double-click activation. Single click is blocked (preventDefault) to prevent accidental edits during navigation. | Per Jim Roberts direction (Round 7). Prevents accidental edits; double-click is a standard inline-edit pattern. |
| 2026-03-09 | EFF-Colors-Spec-V2 §5.6.2 — Zone 1 Generator controls | Generator controls changed from counter buttons (minus zero plus) to HTML select dropdowns. Tints/Shades: Off ¦ 3-step (300/600/900) ¦ 9-step (100-900). Transparencies: Off ¦ 5 steps ¦ 10 steps. | Simpler implementation; same functionality; consistent with no-build-step architecture. |
| 2026-03-09 | EFF-Colors-Spec-V2 §5.6.8 — Zone 3 Color Picker | Canvas color picker replaced with: native input[type=color] (48x48px swatch launcher) + hex text input + alpha range slider. All three controls sync bidirectionally. | Zero external dependencies; no build step required. Canvas picker may be added in a later phase. |
| 2026-03-09 | EFF-Spec-UI.docx §3.1 and EFF-Colors-Spec-V2 §11.3 — Commit to Elementor button location | Commit to Elementor button moved from top menu bar to right status panel, below the Save Changes button. Styled as gold accent button (always visible, disabled until hasPendingElementorCommit = true). | Per Jim Roberts direction (Phase 2). Right panel groups all file/commit actions together. |
| 2026-03-09 | EFF-Spec-Index.docx §5.3 and EFF-Spec-Architecture.docx §10.2 — JavaScript standard | JavaScript standard changed from ES6+ to ES5. All JS files use IIFE pattern with 'use strict', var declarations only, no arrow functions, no const/let, no template literals, no class syntax, no destructuring. | No build step requirement; files served directly by WordPress. ES5 ensures compatibility without Babel transpilation. Approved by Jim Roberts. |
| 2026-03-09 | EFF-Spec-Architecture.docx §4 and EFF-Spec-Index.docx §6.2 — File structure | Two Phase 2 files added: admin/js/eff-colors.js (Colors edit space JS, loads before eff-app.js) and admin/css/eff-colors.css (Colors edit space styles, loads after eff-layout.css). | Phase 2 Colors implementation. eff-sync.js not yet created (pending Sync module implementation). |
| 2026-03-09 | EFF-Spec-Architecture.docx §8.5 — eff-defaults.json | Fixed category names in eff-defaults.json Colors array: Backgrounds renamed to Background; Status renamed to Semantic. These now match the Colors spec §2.1 default categories exactly. | Bug fix — defaults file had been created with wrong names before the Colors spec was finalized. |
| 2026-03-09 | EFF-Spec-Architecture.docx §8.1 — Variable Data Model | parent_id field added to variable data model. Null for top-level variables; set to parent variable UUID for generated tint/shade/transparency children. Enables child-to-parent association required by Colors spec §5.6.6. | Phase 2 generated variables implementation. |
| 2026-03-09 | EFF-Spec-Sync.docx — New file | Sync module spec created from WSQ standalone snippet. class-eff-sync.php, modal-eff-sync.php, eff-sync.js scaffolded. | Incorporated existing WSQ_Elementor_V4_Design_System_Portable snippet into EFF architecture. |
| 2026-03-09 | EFF-Spec-Index.docx — New file | Specification index and CC session protocol established. | Needed a single entry-point document for multi-session CC development. |
| 2026-03-09 | EFF-Spec-Architecture.docx — New file | Architecture spec created consolidating EFF-Spec-V2 content into the new spec folder structure. | Reorganized specification into domain-separated files for maintainability. |

Note: Add new rows above as development progresses. Most recent entries should be at the top of the table.

End of EFF Specification Changelog v1.0

© Jim Roberts / Jim R Forge — jimrforge.com